FAT-P TENSOR COMPONENT

Completion Report and Implementation Plan

Version 1.0

January 17, 2026

Component Status: api_stability: in_work

# 1. Executive Summary

The FAT-P Tensor component is a substantial work-in-progress with solid architectural foundations but significant gaps in functionality compared to production tensor libraries like Eigen, xtensor, or NumPy.

Key Findings:

- ~6,500 lines of code across 7 header files

- ~4,250 lines of tests across 6 test files

- Zero documentation (only TensorStridePolicy has docs)

- Zero benchmarks (performance claims are untested)

- Strong foundations: SIMD, expression templates, broadcasting, safety features

- Critical gaps: No linear algebra, limited reductions, no shape manipulation

Estimated Completion Effort: 12-16 weeks for full production readiness

# 2. Current State Analysis

## 2.1 File Inventory

| File | Lines | Purpose | Status |
| --- | --- | --- | --- |
| Tensor.h | 2,941 | Dynamic N-D tensor with SIMD | Core complete, missing operations |
| TensorMath.h | 811 | Static compile-time tensors | Feature complete |
| TensorEinsum.h | 452 | Einstein notation | Limited patterns only |
| TensorIteration.h | 491 | N-D iteration helpers | Complete |
| TensorStridePolicy.h | 825 | Stride-aware iteration | Complete |
| TensorStorage.h | 495 | Lock-free reference counting | Complete |
| TensorSerializer.h | 478 | JSON/Binary serialization | Complete |

## 2.2 Existing Capabilities

Dynamic Tensor (Tensor<T>)

- Construction & Memory: SIMD-aligned allocation (64-byte), shared ownership, overflow-safe

- Element Access: Variadic indexing, linear indexing, bounds-checked at()

- Views & Slicing: view(), row(), col(), reshape(), transpose()

- Arithmetic: Element-wise +, -, * with AVX2 SIMD, expression templates

- Reductions: sum(), mean(), min(), max() - full tensor only

- Broadcasting: NumPy-style shape compatibility

- Parallel: Auto-parallel for tensors > 10,000 elements

- Safety: View lifetime tracking, RCU concurrency, contract exceptions

# 3. Gap Analysis

## 3.1 Missing Operations vs Competitors

| Category | Missing Operations | Priority |
| --- | --- | --- |
| Linear Algebra | matmul(), solve(), inv(), det(), svd(), eig(), qr(), lu(), cholesky() | CRITICAL |
| Axis Reductions | sum(axis), mean(axis), std(), var(), argmax(), argmin() | CRITICAL |
| Element-wise Math | exp(), log(), sqrt(), sin(), cos(), abs(), clip(), relu() | CRITICAL |
| Shape Manipulation | squeeze(), unsqueeze(), concatenate(), stack(), split(), pad() | HIGH |
| Comparison Ops | ==, <, > returning boolean tensors, where(), isclose() | HIGH |
| Advanced Indexing | gather(), scatter(), boolean masking, nonzero() | MEDIUM |
| Sorting | sort(), argsort(), unique() | LOW |
| Random | uniform(), normal(), randint(), shuffle() | LOW |

## 3.2 Comparison Summary

The table below shows feature coverage compared to major tensor libraries:

| Feature Area | Eigen | NumPy | xtensor | FAT-P Tensor |
| --- | --- | --- | --- | --- |
| Matrix Multiply | A * B | @ operator | dot() | einsum only |
| Solve Ax=b | A.solve(b) | linalg.solve() | linalg::solve() | MISSING |
| SVD/Eigenvalues | Full support | Full support | Full support | MISSING |
| Axis Reductions | rowwise()/colwise() | axis= parameter | Full support | MISSING |
| Element Math | Full support | Full support | Full support | MISSING |
| Broadcasting | Limited | Full | Full | Full |
| Expression Templates | Full | N/A | Full | Full |
| SIMD Optimization | Full | Via NumPy | Via xtensor | AVX2 only |

# 4. Implementation Plan

## 4.1 Phase Overview

| Phase | Duration | Focus | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | 3-4 weeks | Core Math Operations | Axis reductions, element-wise math, matmul, norm, comparisons |
| Phase 2 | 2-3 weeks | Shape Manipulation | squeeze, unsqueeze, concatenate, stack, pad, flip |
| Phase 3 | 3-4 weeks | Linear Algebra | solve, inv, det, LU, QR, Cholesky, SVD, eigenvalues |
| Phase 4 | 2-3 weeks | Advanced Features | Boolean indexing, gather/scatter, sorting, random |
| Phase 5 | 2 weeks | Documentation & Benchmarks | Full documentation suite, benchmark comparisons |

## 4.2 Phase 1: Core Mathematical Operations

Goal: Make Tensor usable for basic numerical computing.

4.2.1 Direct Linear Algebra Methods

- matmul(other) - Matrix multiplication with SIMD optimization

- dot(other) - Dot product for 1D tensors

- norm(order) - L1, L2, Linf, Frobenius norms

- trace() - Matrix trace

- diag() - Diagonal extraction/creation

4.2.2 Axis-wise Reductions

- sum(axis), mean(axis), min(axis), max(axis)

- var(axis), std(axis) - Variance and standard deviation

- argmin(axis), argmax(axis) - Index of extrema

- prod(axis), all(axis), any(axis)

4.2.3 Element-wise Mathematical Functions

- Exponential: exp(), log(), log10(), log2(), expm1(), log1p()

- Power: sqrt(), cbrt(), pow(), square()

- Trigonometric: sin(), cos(), tan(), asin(), acos(), atan(), atan2()

- Hyperbolic: sinh(), cosh(), tanh()

- Rounding: floor(), ceil(), round(), trunc()

- Utility: abs(), sign(), clip(), relu()

## 4.3 Phase 2: Shape Manipulation

Goal: Provide flexible tensor reshaping and combination operations.

| Function | Description | NumPy Equivalent |
| --- | --- | --- |
| squeeze() | Remove dimensions of size 1 | np.squeeze() |
| unsqueeze(axis) | Add dimension of size 1 | np.expand_dims() |
| flatten() | Flatten to 1D | np.ravel() |
| concatenate(tensors, axis) | Join along existing axis | np.concatenate() |
| stack(tensors, axis) | Join along new axis | np.stack() |
| split(n, axis) | Split into n equal parts | np.split() |
| tile(reps) | Repeat tensor | np.tile() |
| pad(widths, mode) | Pad with values | np.pad() |
| flip(axis) | Reverse along axis | np.flip() |
| rot90(k) | Rotate 90 degrees | np.rot90() |

## 4.4 Phase 3: Linear Algebra

Goal: Provide essential linear algebra operations for scientific computing.

Decompositions:

| Function | Returns | Use Case |
| --- | --- | --- |
| lu(A) | L, U, piv, sign | General linear systems |
| qr(A) | Q, R | Least squares, orthogonalization |
| cholesky(A) | L where A = LL^T | Positive-definite systems |
| svd(A) | U, S, Vh | Dimensionality reduction, pseudoinverse |
| eig(A) | eigenvalues, eigenvectors | General eigenproblems |
| eigh(A) | eigenvalues, eigenvectors (real) | Symmetric matrices |

Solvers:

| Function | Description |
| --- | --- |
| solve(A, b) | Solve Ax = b for well-conditioned A |
| lstsq(A, b) | Least squares solution for overdetermined systems |
| inv(A) | Matrix inverse (with numerical stability warnings) |
| pinv(A) | Moore-Penrose pseudoinverse |
| det(A) | Determinant |
| matrix_rank(A) | Numerical rank |
| cond(A) | Condition number |

## 4.5 Phase 4: Advanced Features

Advanced Indexing:

- where(condition, x, y) - Conditional selection

- masked_select(tensor, mask) - Boolean indexing

- nonzero(condition) - Indices where true

- gather(tensor, indices, axis) - Gather elements

- scatter(tensor, indices, values, axis) - Scatter elements

Sorting:

- sort(axis) - Sort along axis

- argsort(axis) - Return sorted indices

- unique() - Unique values with indices and counts

Random Number Generation:

- uniform(shape, low, high) - Uniform distribution

- normal(shape, mean, std) - Normal distribution

- randint(shape, low, high) - Integer uniform

- permutation(n), shuffle(tensor, axis)

## 4.6 Phase 5: Documentation & Benchmarks

Documentation Deliverables:

| Document | Purpose |
| --- | --- |
| Tensor_Overview.md | Decision guide: when to use Tensor vs alternatives |
| Tensor_User_Manual.md | Comprehensive API reference with examples |
| Companion Guide - Tensor.md | Design rationale, performance characteristics |
| TensorMath_Overview.md | Static vs dynamic tensor choice guide |
| Tensor_Benchmark_Results.md | Performance comparison with Eigen, xtensor |

Benchmark Categories:

- Element-wise operations: Add/sub/mul at various sizes, SIMD vs scalar

- Reductions: Full tensor and axis-wise, compare with Eigen/xtensor

- Matrix multiplication: Square and rectangular, batch matmul

- Linear algebra: solve(), SVD, QR decomposition timing

- Memory operations: View creation, reshape, copy vs view

# 5. Priority Matrix

Features ranked by impact and effort:

| Feature | Impact | Effort | Priority | Phase |
| --- | --- | --- | --- | --- |
| Axis-wise reductions | Critical | Medium | 10 | 1 |
| Element-wise math | Critical | Medium | 10 | 1 |
| Documentation | Critical | Medium | 10 | 5 |
| Direct matmul() | High | Low | 9 | 1 |
| norm() function | High | Low | 9 | 1 |
| solve() | Critical | High | 9 | 3 |
| Comparison operators | High | Low | 9 | 1 |
| concatenate/stack | High | Medium | 8 | 2 |
| squeeze/unsqueeze | High | Low | 8 | 2 |
| Benchmarks | High | Medium | 8 | 5 |
| argmax/argmin | High | Medium | 8 | 1 |
| std/var | Medium | Low | 7 | 1 |
| inv() | High | Medium | 7 | 3 |
| Boolean indexing | Medium | Medium | 6 | 4 |
| Random generation | Medium | Medium | 6 | 4 |
| SVD/eig | Medium | High | 5 | 3 |
| sort/argsort | Low | Medium | 4 | 4 |

# 6. Timeline and Milestones

| Milestone | Week | Deliverables | Success Criteria |
| --- | --- | --- | --- |
| Phase 1 Complete | 4 | Core math operations | Tensor usable for basic numerical computing |
| Phase 2 Complete | 7 | Shape manipulation | Full reshape/combine capabilities |
| Phase 3 Complete | 11 | Linear algebra | solve(), inv(), decompositions working |
| Phase 4 Complete | 14 | Advanced features | Feature parity with core NumPy |
| Phase 5 Complete | 16 | Documentation & benchmarks | Ready for api_stability: stable |

## 6.1 Success Criteria Details

Phase 1 Complete When:

- sum(axis), mean(axis) work correctly for all axis values including negative

- exp, log, sqrt, sin, cos, abs available and SIMD-optimized

- matmul() beats naive triple-loop by 3x+ for 256x256 matrices

- All new operations have unit tests with >90% branch coverage

Phase 3 Complete When:

- solve(A, b) produces correct results for well-conditioned systems

- inv(A) matches NumPy/Eigen output within 1e-10 for test matrices

- Decompositions (LU, QR, SVD) pass standard test matrices

Phase 5 Complete When:

- Overview document explains when to use Tensor vs alternatives

- User Manual documents every public function with examples

- Benchmark suite covers all major operations

- Performance comparison with Eigen published

- api_stability can be changed to stable

# 7. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Linear algebra numerical stability | Medium | High | Use established algorithms (Golub-Van Loan); extensive testing |
| SIMD portability (ARM, older x86) | Medium | Medium | Scalar fallbacks for all SIMD paths; CI testing on multiple architectures |
| Performance not competitive with Eigen | Medium | High | Benchmark early and often; consider optional BLAS integration |
| API design lock-in | Low | Medium | Mark as in_work until Phase 5 complete |
| Scope creep | Medium | Medium | Strict prioritization; defer advanced features to future versions |

# 8. Final File Structure

After completion, the Tensor component will consist of:

Header Files (fat_p/):

- Tensor.h - Core dynamic tensor (expanded)

- TensorElementwise.h - NEW: exp, log, sin, etc.

- TensorReductions.h - NEW: axis-wise reductions

- TensorLinalg.h - NEW: solve, inv, decompositions

- TensorManipulation.h - NEW: concat, stack, squeeze

- TensorRandom.h - NEW: random generation

- Plus existing: TensorMath.h, TensorEinsum.h, TensorIteration.h, etc.

Test Files (tests/):

- test_TensorElementwise.cpp, test_TensorReductions.cpp - NEW

- test_TensorLinalg.cpp, test_TensorManipulation.cpp - NEW

- test_TensorRandom.cpp - NEW

Benchmarks:

- benchmark_Tensor.cpp - NEW: comprehensive benchmarks

Documentation:

- Documentation/Tensor/ - NEW directory with 5+ documents

# 9. Recommendations

Immediate Next Steps:

- Review and approve this plan

- Begin Phase 1 implementation with axis-wise reductions

- Set up benchmark infrastructure early to track progress

- Schedule documentation writing in parallel with Phase 3-4

Design Decisions Required:

- Whether to support optional BLAS/LAPACK backend for linear algebra

- Extent of AVX-512/AVX10 optimization vs AVX2-only

- Whether to unify StaticTensor and dynamic Tensor APIs

- GPU/CUDA support roadmap (if any)

--- End of Report ---